# Stage 1 Document: Requirements Specification and Project Scope

Engineering Project Documentation
Faculty of Mathematics and Information Science
Warsaw University of Technology

## 1. Document Metadata and Change History

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 1.0 | 13.10.2026 | ZZ | Baseline version for supervisor sign-off, problem formulation and project scope |
| 1.1 | 14.10.2026 | ZZ | Added functional non-functional requirements |
| 1.2 | 15.10.2026 | MS | Added risk register and contingency plans |
| 1.3 | 16.10.2026 | HS | Expanded out of scope and glossary sections. |

- Project Title: A System for Reconstructing Fragmented Documents Based on the Shape and Content of Their Parts

- Authors: Martyna Sadowska (MS), Hanna Szczerbińska (HS), Zuzanna Zalewska (ZZ)

- Supervisor: Janusz Rafałko, Ph.D.

## 2. One-Sentence Engineering / Research Problem Formulation

“The objective of this project is to design, implement, and evaluate a system capable of reconstructing fragmented (shredded or torn) documents based on an image of their pieces, as well as artificially splitting a document into such pieces.”

## 3. Project Scope: MVP vs. Future Work (Scope Management)

### 3.1. Minimum Viable Product (MVP – Passing Scope)

- Document Splitting Module (Module 1):

  - Supports single and batch mode processing.

  - Allows users to split document images using various algorithms, preview piece borders, re-generate if needed, and apply random rotations and non-overlapping background placement.

  - Saves the final image of generated fragments locally.

- Document Reconstruction Module (Module 2):

  - Supports single and batch mode processing.

  - Extracts individual fragments from an input image.

  - Reconstructs original documents using a variety of algorithms.

  - Displays the reconstructed output, allows for iterative improvement (adjusting either the processing time or algorithm used), and saves the final result locally.

### 3.2. Out of Scope (Future Work)

- Integration with external cloud storage providers or dedicated mobile applications.

- Reconstruction of documents with missing fragments.

- Reconstruction of several documents whose fragments are combined.

## 4. Functional Requirements (User Stories & Acceptance Criteria)

### US-01: Loading a document image for splitting

- As a: User of the document splitting module,

- I want to: Upload a single document image or select a folder of document images,

- So that: The system can process them for fragment generation.

Acceptance Criteria (Gherkin):

- Given: The splitting module is open,

- When: The user uploads a valid image file or selects a folder containing valid image files,

- Then: The system loads the images and displays a preview of the first document.

- Scenario (Invalid input):

- When: The user uploads a file in an unsupported format or a file that doesn’t contain any valid image files,

- Then: The system displays an error message indicating the accepted formats.

### US-02: Splitting a document into fragments

- As a: User of the document splitting module,

- I want to: Select a splitting algorithm and its parameters and preview the proposed piece borders overlaid on the document,

- So that: I can control how the document is fragmented.

Acceptance Criteria (Gherkin):

- Given: A document image has been loaded,

- When: The user selects a splitting algorithm and confirms its parameters,

- Then: The system displays the proposed piece borders overlaid on the original image.

- When: The user is not satisfied with the result and clicks “Generate again”,

- Then: The system generates a new set of borders using the currently selected algorithm and its parameters.

### US-03: Generating a fragmented image

- As a: User of the document splitting module,

- I want to: Confirm the generated borders and have the system randomly rotate the pieces and arrange them on a plain background without overlapping,

- So that: I get an image with document fragments which can later be used for testing the document reconstruction module.

Acceptance Criteria (Gherkin):

- Given: The user has confirmed a set of piece borders,

- When: The user sets the parameters for arranging the pieces and confirms them,

- Then: The system produces an image with all fragments placed on the background without any overlap.

- When: The user selects the option to save the final image and selects a disk location,

- Then: The result is saved to the chosen disk location.

### US-04: Extracting fragments from an input image

- As a: User of the document reconstruction module,

- I want to: Upload an image containing document fragments (single or batch mode),

- So that: The system extracts individual pieces for reconstruction.

Acceptance Criteria (Gherkin):

- Given: The reconstruction module is open,

- When: The user uploads a valid image containing non-overlapping fragments,

- Then: The system identifies and extracts all individual fragments from the image.

- Scenario (Invalid input):

- When: The image does not contain identifiable fragments,

- Then: The system displays an appropriate error message.

### US-05: Reconstructing a document from fragments

- As a: User of the document reconstruction module,

- I want to: Select a reconstruction algorithm (or let the system choose one automatically) and view the reconstructed document,

- So that: I can receive the original document content in a legible form.

Acceptance Criteria (Gherkin):

- Given: Fragments have been extracted from the input image,

- When: The user selects an algorithm or chooses automatic selection, and starts reconstruction,

- Then: The system displays the reconstructed document image.

### US-06: Iterative enhancement of reconstruction

- As a: User of the document reconstruction module,

- I want to: Review the reconstruction result and choose to accept it, continue the same algorithm for more time or switch to a different algorithm,

- So that: I can iteratively improve the reconstruction quality.

Acceptance Criteria (Gherkin):

- Given: A reconstruction result is displayed,

- When: The user selects “Continue” with the current algorithm,

- Then: The system resumes processing.

- When: The user selects “Change algorithm” and picks a new one,

- Then: The system restarts reconstruction with the new algorithm.

- When: The user selects “Accept”,

- Then: The system allows saving the result locally.

## 5. Quantifiable Non-Functional Requirements (NFRs)

| ID | Category | Target Quantifiable Metric | Verification Method |
| --- | --- | --- | --- |
| NFR-01 | Performance (Splitting) | Splitting a single A4-sized document image into at least 20 fragments completes under 60 seconds. | Automated benchmark script with sample dataset |
| NFR-02 | Performance (Reconstruction) | Reconstruction of a document with at least 20 fragments completes under 60 minutes. | Automated benchmark script with sample dataset |
| NFR-03 | Scalability | The system handles documents split into up to 100 fragments without crashing. | Stress tess |
| NFR-04 | Usability | A user with no prior training can complete a full split-and-reconstruct workflow. | Usability test |
| NFR-05 | Error Handling | 100% of invalid inputs produce a user-friendly error message. | Test covering all invalid input scenarios |
| NFR-06 | Availability | The system operates fully offline | Disconnected network test |
| NFR-07 | Security | All image processing is performed locally and no data is transmitted to external servers. | Manual verification of network traffic |

## 6. Preliminary Risk Register

### 6.1 Project and Technical Risk Register

| ID | Risk Event | Likelihood (L/M/H) | Impact (L/M/ H/Crit) | Owner | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| RSK-01 | Team member illness / drop-out | L | H | Everyone | Peer code review for every PR, pair programming on the critical path, modular architecture. |
| RSK-02 | Insufficient accuracy for the reconstructing algorithm | M | H | Everyone | Explore different algorithms; if the problem persists focus on an analysis of algorithmic limitations and failure cases. |
| RSK-03 | Environment incompatibility in the MiNI laboratory | M | Crit | MS | Test deployment on lab machines after implementing Module 1 and another after Module 2, not the night before acceptance. |
| RSK-04 | Hardware failure (loss of data / code on laptop) | M | Crit | Everyone | Pushes to remote repository (GitHub) after each change. |
| RSK-05 | Thesis writing workload accumulation in January | H | H | Everyone | Incremental drafting of thesis chapters; peer reviews within the team. |
| RSK-06 | Unacceptably long execution time | H | M | HS | Implementing early stopping to the algorithms and accepting the worse results. |
| RSK-07 | Rotation of the fragments resulting in quality loss and document illegibility. | M | M | ZZ | Remembering the fragments’ original visual, rotating it only once to match the found rotation and accepting the loss of information resulting in this operation. |
| RSK-08 | Loss of information on the edges of fragments as a result of inacurate cut or assembling. | M | L | ZZ | Accepting the problem as an opportunity to test the algorithms in a real-world scenario (manual paper shredding). |
| RSK-09 | Excessive RAM requirements for running the program smoothly | M | M | MS | Switching to the faculty MiNI GPU cluster |
| RSK-10 | Excessive hyperparameter tuning time | M | M | HS | Finding a different algorithm or accepting the suboptimal hyperparameters. |
| RSK-11 | No measurable metrics for assessing the accuracy of splitting and reconstructing the document. | H | M | ZZ | Relying solely on manual visual assessment. |
| RSK-12 | Inability of the chosen UI library to meet our design requirements | L | L | MS | UI redesign or library change. |
| RSK-13 | To high difficulty of the chosen UI library | L | L | MS | Library change. |

### 6.2 Contingency Plans for High-Risk Modules (Plan B Protocols)

### Contingency Protocol 1: Live Demo Failure during Defense

- Plan A (Primary): Run a pre-recorded video demo with live narration during the 10-minute presentation.

- Plan B Trigger: Projector connectivity issues, network failure.

- Plan B (Contingency): Immediately switch to a presentation with screenshots showcasing the application’s core functionality.

### Contingency Protocol 2: Literature Dataset Issues

- Plan A (Primary): Use existing datasets from literature.

- Plan B Trigger: Restricted access to external datasets or unsatisfactory results from them.

- Plan B (Contingency): Start constructing a custom dataset by shredding and scanning physical documents.

## 7. Schedule and Role Allocation

A detailed schedule, RACI Matrix, and corresponding Gantt Diagram are located in a dedicated document: schedule_and_tasks_overview.xlsx.

## 8. Glossary

| Term | Definition |
| --- | --- |
| APD (Archiwum Prac Dyplomowych) | University Thesis Archive; official web portal of Warsaw University of Technology used for thesis submission, anti-plagiarism verification, and archiving. |
| MVP (Minimum Viable Product) | The minimal functional scope of the project fulfilling all foundational requirements for academic project evaluation and defense. |
| Module 1 | The document-splitting module, whose scope includes splitting an image into several fragments and arranging those fragments against a background. |
| Module 2 | The document reconstruction module, whose scope includes extracting individual fragments from an image and reconstructing the original document based on the fragments’ shape and content. |